Sprint 1 (Week 1)

Developer 1: LEE JIAN HAO(JH)

Progress: JH has done the make reservation and choose bus seat user stories in this week. He has delivered the user stories to customer and accepted by customer. JH is now working for Customer information add into the reservation user story in the following week for the current sprint.

Developer 2: YEE TENG CHUN(YE)

Progress: YE has done the route module and add route user stories in this week. He has delivered the user stories to customer and accepted by customer. YE is now working for delete route and update route table user stories in the following week for the current sprint.

Developer 3: ONG CHEN CHUNG (OM)

Progress: OM has done the add bus schedule availability user story in this week. He has delivered the user story to customer and accepted by customer. OM is now working for add bus driver and add bus user stories in the following week for the current sprint.

Developer 4: LEE WEI CHUN (LWC)

Progress: LWC has done the make payment user story in this week. He has delivered the user story to customer and accepted by customer. LWC is now working for search reservation user stories in the following week for the current sprint.

Developer 5: TAN SIN HAUR (SHT)

Progress: SHT has done the add staff user story in this week. He has delivered the user story to customer and accepted by customer. SHT is now working for edit staff and delete staff user stories in the following week for the current sprint.