Sprint 1 (Week 2)

Developer 1: LEE JIAN HAO(JH)

Progress: JH has done the customer information add into reservation , user able to see the price according to the route record when he buy ticket and user stories in this week. He has delivered the user stories to customer and accepted by customer.

Developer 2: YEE TENG CHUN(YE)

Progress: YE has done the print route list, able to show the clearly route list to admin user stories in this week. He has delivered the user stories to customer and accepted by customer.

Developer 3: LEE WEI CHUN(LWC)

Progress: LWC has done the generate payment receipt user stories in this week. He has delivered the user story to customer and accepted by customer.

Developer 4: ONG CHEN CHONG (OM)

Progress: CKM has done View bus schedule tracking information user stories in this week. He has delivered the user story to customer and accepted by customer.

Developer 5:TAN SIN HAUR (SHT)

Progress: SHT has done the maintenance add staff and update customer user stories in this week. He has delivered the user story to customer and accepted by customer.

|  |  |  |
| --- | --- | --- |
| **User Stories** | **Time Spent (hours)** | **Developers** |
| Add Reservation | 25 | LEE JIAN HAO |
| Print Bus report | 22 | ONG CHEN CHONG |
| Maintenance Update Route | 20 | YEE TENG CHUN |
| Update Staff | 24 | TAN SIN HAUR |
| Create payment gateway for credit card | 25 | LEE WEI CHUN |